|  | THE ROTARY CLUB OF AMBLE & WARKWORTH President. Mr D Shoemaker |
| --- | --- |

1 Elm Grove

Warkworth

Northumberland				 Tel:-  01665 711206

NE65 0SR					 email:-   paul_creighton@btinternet.com

Mr C Weir.

Chair

Amble Town Council,

Dear Mr. Weir,

Re:-  Planting Wild Flowers on Rotary Way.

I thought I would write and keep you up to date with the project that The Rotary Club of Amble and Warkworth is undertaking along Rotary Way i.e. planting two areas, one at each end of the Way, each measuring approximately 800 m2.

The project is in three parts.

Part 1.  Cutting and clearing the sites of existing grass and weeds and spraying the cleared areas on two separate occasions (six weeks apart) with glycosate.  I am pleased to be able to say that we have obtained a grant from the Sir James Knott Trust of £1000 to undertake this work.

Part 2. Preparing the cleared areas and sowing with wild flower seeds collected from wild flower meadows in Northumberland.  Our application to the “Big Lottery Fund (BLF)” – Awards for All, was unsuccessful, BUT – our rejection letter contained a paragraph saying that the awards committee liked the project and encouraged us to apply again, emphasising certain benefits of the project to pollinators and wildlife.  This application will be ready to send within the next week, but the BLF will take three months to respond, meaning that the project (assuming success) will start in May 2016.

Part 3.   Cutting and clearing the wild flowers at the end of flowering.  You have agreed to contribute £250 towards the cost of this part of the project for five consecutive years. THANK YOU.  As the wild flowers will flower for the first time in June 2017, we would like to bill you for your contribution in August 2017 to August 2021.

I thought it worthwhile to write to you and explain the delay in the project start – largely due to the long turnaround time of applications to the BLF. We remain confident of success and look forward to your continued support.

Yours sincerely,

Dr. P.A Creighton.