Notes of a meeting held with NCC Highways Officers and Amble Town Council on 8th May 2014 in the Town Council meeting room.at 5pm.

Present: Cllrs Weir (Chair), Arckless, Dargue, Lewis, Morrison and Watson with the Clerk Miss Brown.

Stuart McNaughton NCC Highways Strategic Transport

Terry Luck NCC Highways

Apologies: Cllrs Bennett and Hinson.

Introductions were done around the table.  Cllr Weir explained that this meeting would be to discuss observations only as copies of the proposals were not sent to the Town Council in advance as agreed.

Copies of the options were circulated around the table.

Options to ease the traffic congestion and parking problems:

Options included the creation of 1 of 2 versions of a cellular grassed paving grid parking area on land owned by Warkworth Harbour Commissioners, it was unknown as this stage whether parking on this medium term solution would be chargeable or whether WHC were agreeable although they had been approached. Members were unhappy that this would do little to alleviate the present situation.

Previously parking on the NCC/Northumberland Estates owned land at the Braid had been discussed, this was now being left by NCC pending the development of Tesco for vehicular access.

A ‘park and ride’ option was presented with long stay parking bays being located on the Industrial Estate, it was noted that signage would be required for this to progress.  The area of the Industrial Estate nearest Lindisfarne Road was suggested as this could then also encourage people to walk to the Town Centre- if sign posted.

Amble Youth Project’s mini bus was suggested as an option for this potential initiative. This would be investigated further.

Mr McNaughton commented that regulations would need to be checked regarding signage for ‘parking and footpath to the town centre’.

The Park and ride system was intended to start week commencing July 5th at weekends for a 10 week trial period. Members agreed this idea was worth a trial run.

The traffic regulations:

These did not appear to take into consideration the suggestions made previously.

The member would consider all of the options at a special meeting of the Town Council to be held on Thursday 15th May at 5pm in the Town Council Office.